## Slide 1: Stake Holders Engagement Plan
Stakeholder | Not Aware | Resistant | Neutral | Supportive | Leading
Customers |  |  |  | C,D | 
Restaurants | C |  |  | D | 
Suppliers |  |  |  | C,D | 
Sponsor |  |  |  | C | D
CEO |  |  | C | D | 
Developers | C |  |  |  | D
Data privacy and security experts |  | C |  | D | 
Marketing team |  |  | C |  | D
Google Maps |  |  |  | C,D | 

## Slide 2: Communication Management Plan
Stakeholder | Communication Channel | Frequency | Content
Customers | Surveys, focus groups | Monthly | Feedback, updates new promotions & discounts. ¦
Restaurants | Email, phone calls | Weekly | Updates on the status of the project,
Suppliers | Email, phone calls and meetings | Weekly | Supplies and issues
Sponsor | Email, project management software , Meetings | Monthly | Updates on project status, of the digital card solution, issues
CEO | Meetings, project management software | Weekly | Updates on project status, of the digital card solution, issues
Developers | Email, project management software, meetings | daily | Updates on project status, of the digital card solution, issues
Data privacy and security experts | Email, Meetings | Monthly | design and implementation of security measures.
Marketing team | Email, project management software | Weekly | 
Google Maps | Email, meetings phone calls | Bi-weekly | Updates on the status of the integration, issues